**RP-TUMBA COLLEGE**

**STUDENT’S CAPSTONE PROJECT PROGRESS TRACKER - 2024-2025**

**Capstone project title: AI powered for a Smarter Community Healthcare**

Student name(s): **NIYOMUGENGA Emmanuel**

Registration number: **23RP02200**

Department: **IT**

Program: **ICT**

Supervisor: **MANIRAGUHA Muhamad**

Co-Supervisor(s): **MUSABYEMARIYA Cecile**

**PROGRESS TRACKER FOR MAY:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No** | **Tasks** | **Start** | **End** | **Status and comments** | **Signature** |
| 1 | Meet a supervisor | 06/02/2025 | 06/02/2025 | Making a meeting together for next processes (by giving us hypothesis and business model canvas templates) |  |
| 2 | Research and write down my project hypotheses and business model canvas | 28/02/2025 | 07/03/2025 | Version 1 submission via Github. 2-Documents with project hypotheses and business model canvas |  |
| 3 | Preparation of pre-defense | 10/03/2025 | 15/03/2025 | Preparation of V2- business model canvas for preparing pre-defense |  |
| 4 | Pre-Defense | 19/03/2025 | 19/03/2025 | Unfortunately, I didn’t participate due to illness. |  |
| 5 | Version 2 model canvas submission | 24/03/2025 | 24/03/2025 | Submission of version 2 business model canvas via Github.  (only model canvas) |  |
| 6 | Preparation of version 3 business model canvas | 26/04/2025 | 28/04/2025 | Refining business model canvas by estimating cost to each service. |  |
| 7 | Submission of business model canvas version 3 | 04/05/2025 | 04/05/2025 | Version 3 submission via supervisor’s whatsapp number |  |