**RP-TUMBA COLLEGE**

**STUDENT’S CAPSTONE PROJECT PROGRESS TRACKER 2024-2025**

**Smart Bus tracking System**

Student name(s): **MUGISHA Daniel**

Registration number: **24RP15101**

Department: **IT**

Program: **ICT**

Supervisor: **MANIRAGUHA Muhamad**

Co-Supervisor(s): **BAMPIRE** **Delphine**

**PROGRESS TRACKER FOR APRIL:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No** | **Tasks** | **Start** | **End** | **Status and comments** | **Signature** |
| 1 | Visit RURA institution, and transportation companies | 03/04/2025 | 06/04/2025 | Carry out an on-site assessment to observe actual workflows, gather accurate information, and verify project hypotheses. |  |
| 2 | Correct and Conduct Research | 07/04/2025 | 18/04/2025 | Target market analysis, Questionnaire tools and Data on customer needs. |  |
| 3 | Needs Analysis | 19/04/2025 | 24/04/2025 | Analyze system requirements and needs, understanding predictions, and analyze real-time updates |  |
| 4 | Generate Solutions | 24/04/2025 | 30/04/2025 | Clear list of potential solutions and decide the final solution. |  |