**RP-TUMBA COLLEGE**

**STUDENT’S CAPSTONE PROJECT PROGRESS TRACKER 2024-2025**

**ParkFinder Navigator (Forecasting & Optimization)**

Student name(s): **SHUMBUSHO Jean Baptiste**

Registration number: **24RP08552**

Department: **IT**

Program: **ICT**

Supervisor: **MANIRAGUHA Muhamad**

Co-Supervisor(s): **NIYONSABA Vedaste**

**PROGRESS TRACKER FOR MARCH:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No** | **Tasks** | **Start** | **End** | **Status and comments** | **Signature** |
| 1 | Meet the Managing Director of the company at ITEC | 03/03/2025 | 09/03/2025 | Analyze business market trends and project feasibility while developing ideas to enhance software functionality, boosting income and improving collaboration stages. |  |
| 2 | Remap my Business Model | 10/03/2025 | 18/03/2025 | Completed Business Model Canvas |  |
| 3 | Pre-Defense | 19/03/2025 | 19/03/2025 | Capstone project explained and accepted |  |
| 4 | Redefine my business model and refine project functional requirements. | 24/03/2025 | 29/03/2025 | Analyze the business and refine the project scope to align with functional requirements, ensuring targets are met and customers achieve optimal results from the software, based on insights and challenges from the Pre-Defense panel |  |